## Slide 1: ESCO Mapping Pilot
Part 1::Scope
Agis Papantoniou, Senior Project Manager, TenForce
Johan De Smedt, CTO, TenForce
Karel Kremer, Software and Knowledge Engineer, TenForce

## Slide 2: Scope and Objectives
Creation of mappings between NOCs and ESCO v0 and v0.1
The results  full mapping environment (next year?)
  (tools, documents, training)
The pilot applies to 4 PESs (CZ, ES, FR, NL)
Understand how the PES work/function and what are their needs (as related to ESCO)
Understand how can ESCO support them (in a pragmatic way)
Assess quality and measure effort, timings, budget for the final mappings

## Slide 3: Approach
Step 1: Selection of PES and Classification Systems
Step 2: Create mappings
Step 3: Assess results
Step 4: Quality improvement and validation
Step 5: Documentation and dissemination

## Slide 4: Approach
Step 1: Selection of PES and Classification Systems
Step 2: Create mappings
Step 3: Assess results
Step 4: Quality improvement and validation
Step 5: Documentation and dissemination

## Slide 5: Step 1: PES selection
Four EU member states selected
Criteria
  Willingness to participate
  Number of concepts in the classification
  Existing (or non-existing) mappings to ISCO-08 and NACE
    Why does this matter?

## Slide 6: Approach
Step 1: Selection of PES and Classification Systems
Step 2: Create mappings
Step 3: Assess results
Step 4: Quality improvement and validation
Step 5: Documentation and dissemination

## Slide 7: Step 2: Creating mappings
Creation of partial or full mappings (i.e. translation tables with links)
Overall methodology
  Transform classifications to SKOS (machine readable format)
  Import into thesaurus alignment tool
  Assess the quality level of automated mappings (more on this later!)
  Finalise mappings, for some sectors – manually
What we will need from you!
  NOC in machine readable format (pref. XML and/or RDF)
  Participation in the upcoming 4 (technical) workshops

## Slide 8: Step 2: Expected outcomes
Identify best practices for the creation of mappings
Assess effort/costs for creating and updating mappings
Understand the time needed for the creation of the mappings
Understand tools, documents and services needed

## Slide 9: Approach
Step 1: Selection of PES and Classification Systems
Step 2: Create mappings
Step 3: Assess results
Step 4: Quality improvement and validation
Step 5: Documentation and dissemination

## Slide 10: Step 3: Assess results
Once mapping in place  quality assessment
Focus should be given:
  On suitability for cross-border job matching
  On suitability for skills-based job matching
  On technical and interoperability aspects
A phased methodology for the assessment
  Let’s have a look

## Slide 11: Step 3: Assess results – Criteria
Phase 1
Develop non structured case studies
Phase 2
Structure case studies according to NOC
Phase 3
Transcode case studies to ESCO
Phase 4
Match cases and evaluate mappings
Note: the same process will be applied for case studies provided by the PES themselves
Information loss
Information loss
Criteria
Information loss, comparisons between PESs, matching

## Slide 12: Step 3: Expected outcomes
Assess the (semantic) interoperability level
Understand and quantify potential benefits
Identify improvements of ESCO on a conceptual level
Understand the type of support that the PESs will need
A final (same for every PES) methodology? – assess adaptation

## Slide 13: Approach
Step 1: Selection of PES and Classification Systems
Step 2: Create mappings
Step 3: Assess results
Step 4: Quality improvement and validation
Step 5: Documentation and dissemination

## Slide 14: Step 4: Quality improvement
PES can improve the results of the mappings
  (should they want to publish them)
Once the PES validate the final mappings, they can be published (as Linked Open Data)
  ESCO Portal, ESCO APIs, PES APIs (possibly)
Expected outcomes
  Publicly available mappings, used for further testing
  Enrich criteria for Q/A and validation

## Slide 15: Approach
Step 1: Selection of PES and Classification Systems
Step 2: Create mappings
Step 3: Assess results
Step 4: Quality improvement and validation
Step 5: Documentation and dissemination

## Slide 16: Step 5: Documentation and dissemination
Various reports throughout the project
Final report, summarizing results
  Could be shared with all other PESs, that participate in EURES or in EaSI/PROGRESS

## Slide 17: What could be the (ideally) final result?

## Slide 18: Mappings as Linked (Open?) Data

## Slide 19: It’s neither obvious nor easy
From the political perspective
  Development, support and maintenance and versioning of the mappings
  Linked (Open?) Data
  Needs for technical “mentoring”/training in these technologies
From the technology perspective
  Taxonomy/ontology alignment is a complex topic
  There are quite a lot of tools out there
    Some of them are going to be evaluated

## Slide 20: Questions?
Thank you for your attention